International School

Capstone Project 1

CMU-SE 450

Product Backlog

Version 1.2

Date: 13/12/2021

Online Clinic Booking System

Submitted by

Truong Gia Huy

Ngo Van Kha

Le Van Xuan

Tran Nguyen Thanh Hong

Capstone Project 1 – Mentor:

Master Nguyen Tan Thuan                      Date:

Project Information

| Project acronym | OnClinic |  |  |
| --- | --- | --- | --- |
| Project Title | Online Clinic Booking System |  |  |
| Start Date | 23 Aug 2021 | End Date | 12 Dec 2021 |
| Lead Institution | International School, Duy Tan University |  |  |
| Project Mentor | Master Thuan, Nguyen Tan Email: thuannt.it.dtu@gmail.com |  |  |
| Scrum master / Project Leader & contact details | Ngo Van Kha – 24211210573 Email: ngokha437@gmail.com Tel: 0935950384 |  |  |
| Partner Organization | N/A |  |  |
| Team Members |  |  |  |
| Student ID | Name | Email | Tel |
| 24211206450 | Truong Gia Huy | truonggiahuy7799@gmail.com | 0972173687 |
| 24211207159 | Le Van Xuan | levanxuan5518@gmail.com | 0905596460 |
| 24207106137 | Tran Nguyen Thanh Hong | thanhhong24102000@gmail.com | 0782363961 |

Document Information

| Document Title | Product Backlog |
| --- | --- |
| Reporting Period |  |
| Author(s) | Truong Gia Huy, Tran Nguyen Thanh Hong |
| Team members | Name: |
|  | Truong Gia Huy |
|  | Le Van Xuan |
|  | Ngo Van Kha |
|  | Tran Nguyen Thanh Hong |
| Date | 13/12/2021 |
| File name | C1SE.37-ProductBacklog-OnClinic |
| Access | Project and CMU Program |

| Document History |  |  |
| --- | --- | --- |
| Version | Date | Comments |
| V1.0 | 04/09/2021 | Create Document |
| V1.1 | 15/11/2021 | Additional documents |
| V1.2 | 13/12/2021 | Completing the document |

Table Of Contents

Project Information	1

Document Information	2

Table Of Contents	3

1.  Introduction	4

1.1. Purpose	4

1.2. Scope	4

1.3. Explication	4

2. Product Backlog Specification	5

3. Feature Description	8

5. Stakeholders and User Description	10

6. Challenges	11

1.  Introduction

1.1. Purpose

- Presenting a list of priority features with brief explanations of all intended product functions.

- Providing a comprehensive list with all the criteria being considered, organized, and matrixed with other essential planning and priority-making features.

1.2. Scope

- Describe the role of the user.

- Showing all needs of the user.

- Give a brief overview of all the capabilities of the product.

- Give top priority to every product feature.

1.3. Explication

| Term | Definition |
| --- | --- |
| PB | Product Backlog |
| 1 | Priority Level: High - First prioritized |
| 2 | Priority Level: Medium - Second prioritized |
| 3 | Priority Level: Low - Third prioritized |

2. Product Backlog Specification

| No. | As a/an | I want to ... | so that ... | Priority |
| --- | --- | --- | --- | --- |
| 01 | Patient | register an account | I can have an account to use an app | 1 |
| 02 | Patient | log in into the app | I can use the features of an app | 1 |
| 03 | Patient | get the system to diagnose the disease and suggest the appropriate clinic | I can know my health status and choose the right clinic quickly | 1 |
| 04 | Patient | see the list of clinics visually | I can easily view and choose for myself the clinic I like best | 1 |
| 05 | Patient | book an offline appointment with the clinic | I can go to the clinic according to the appointment I booked on the app | 1 |
| 06 | Patient | book an online appointment with the clinic | I can conduct an online examination as scheduled that I booked | 1 |
| 07 | Patient | take an online examination through a video call | I can meet the doctor in person online | 1 |
| 08 | Patient | view examination history | I can know what and where I have been examined | 1 |
| 09 | Patient | measure heart rate | I know my heart rate as accurately as possible | 2 |
| 10 | Patient | receive prescriptions that the doctor has prescribed through online examination | I can buy medicine at the pharmacy by myself in my free time | 2 |
| 11 | Patient | assessment and give feedback about a clinic that I took medical examination | Those who come later can refer | 2 |
| 12 | Patient | change the password | I can security my account | 2 |
| 13 | Patient | save password | I can log in without entering a password the next time I log in | 3 |
| 14 | Patient | recover forgotten password | I can get my password back when I forgot my password | 2 |
| 15 | Patient | rate and comment about a clinic | I can judge the quality of the clinic | 2 |
| 16 | Patient | pay via e-wallet | I can pay conveniently | 1 |
| 17 | Patient | edit my personal information | I can edit my information any time I want | 2 |
| 18 | Patient | report bug and violation of terms | I can improve the application better and better | 2 |
| 19 | Doctor | create an online clinic on the app | I can post the clinic's information to patients who need | 1 |
| 20 | Doctor | edit my clinic information | I can edit or update the necessary information for my clinic | 2 |
| 21 | Doctor | view the scheduled appointment | I know when I will see whom and in what form (online or offline) | 2 |
| 22 | Doctor | prescribe medicine to customers on the app | My patients can view their prescriptions online | 2 |
| 23 | Doctor | cancel appointment | I can cancel my appointment when I'm busy | 1 |
| 24 | Doctor | receive payments to e-wallets | Conveniently receive money | 2 |
| 25 | Doctor | change the password | I can security my account | 2 |
| 26 | Doctor | save password | I can log in without entering a password the next time I log in | 3 |
| 27 | Doctor | recover forgotten password | I can get my password back when I forgot my password | 2 |
| 28 | Doctor | see reviews of my clinic | I know what patient comment about my clinic | 2 |
| 29 | Doctor | report bug and violation of terms | I can improve the application better and better | 2 |
| 30 | Admin/ Owner | manage users and clinics | I can filter content, ban users or clinics from violating the terms | 1 |
| 31 | Admin/ Owner | support users | I can support users when they have system errors | 1 |

3. Feature Description

| ID | Feature Name | Description | Estimate (hours) | Priority |
| --- | --- | --- | --- | --- |
| PB01 | Login | Sign in to use the app's features | 10 | 2 |
| PB02 | Register | Register to become a user | 15 | 2 |
| PB03 | Patient home page | A menu showing the app's features (Patient role) | 20 | 1 |
| PB04 | Doctor home page | A menu showing the app's features (Doctor role) | 15 | 1 |
| PB05 | Clinic Information | Display and manage clinic’s profile | 15 | 1 |
| PB06 | User profile | Display and manage user’s profile | 20 | 1 |
| PB07 | Examination slot | Examination slots are created in different time frames, created by doctors for patients to set | 20 | 1 |
| PB08 | Disease prediction and clinic suggestions | The user will enter the typical symptoms, then the system will predict the disease and suggest the appropriate clinic for the patient. | 60 | 1 |
| PB09 | Booking | After considering a suitable clinic, patients can make an appointment with that clinic and choose the form of examination. | 20 | 1 |
| PB10 | Online Examination | Medical examination via video call | 40 | 1 |
| PB11 | Examination History | History of passed examination | 30 | 1 |
| PB12 | Prescription | The doctor will prescribe this medicine and the patient will get the prescription through the app. | 20 | 1 |
| PB13 | Clinic feedback | Clinic feedback and reviews are given by patients | 20 | 2 |
| PB14 | Notification | Notification of upcoming examination slots, prescriptions, payment... | 20 | 2 |
| PB15 | Contact us | Contact system management if there are any technical problems or violations detected | 20 | 2 |
| PB16 | Measure heartbeat | Measure heart rate with the camera on the phone and then assess the basic situation. | 90 | 2 |
| PB17 | Online paying | Allows users to pay and receive money from e-wallets. | 60 | 2 |

4. Sprint Breakdown

| Sprint | Task |
| --- | --- |
| Sprint 1 | PB03, PB04, PB05, PB07, PB09 |
| Sprint 2 | PB08,PB10, PB11, PB12 |
| Sprint 3 | PB06, PB13, PB14, PB15 |
| Sprint 4 | PB01, PB02, PB16, PB17 |

5. Stakeholders and User Description

| No. | Name | Description | Role |
| --- | --- | --- | --- |
| 1 | Patient | Along with doctor are the two main users object of the system | Using system features: Book clinic, online examination, feedback clinic… |
| 2 | Doctor | Along with patient are the two main users object of the system | Using system features: Create clinic, create examination slot, online examination… |
| 3 | Admin | System administrator | Manage all user accounts, backup data and maintain the system |

6. Challenges

| No | Challenge | Condition |
| --- | --- | --- |
| 1 | Time | The project must be completed within 14 weeks. |
| 2 | Budget | Limited budget |
| 3 | Human Resources | Team limit with 4 members and 1 mentor develops the system. |
| 4 | Technical | Apply many new current technique |
| 5 | Requirements | Follow owner requirements and market |