International School

Capstone Project 1

CMU-SE 450

Team Meeting

Final Version

Date: 12/12/2021

Online Clinic Booking System

Submitted by

Truong Gia Huy

Ngo Van Kha

Le Van Xuan

Tran Nguyen Thanh Hong

Capstone Project 1 - Mentor

Master Nguyen Tan Thuan                  Date:

Signature:

Project Information

| Project acronym | OnClinic |  |  |
| --- | --- | --- | --- |
| Project Title | Online Clinic Booking System |  |  |
| Start Date | 23 Aug 2021 | End Date | 12 Dec 2021 |
| Lead Institution | International School, Duy Tan University |  |  |
| Project Mentor | Master Thuan, Nguyen Tan Email: thuannt.it.dtu@gmail.com |  |  |
| Scrum master / Project Leader & contact details | Ngo Van Kha – 24211210573 Email: ngokha437@gmail.com Tel: 0935950384 |  |  |
| Partner Organization | N/A |  |  |
| Team Members |  |  |  |
| Student ID | Name | Email | Tel |
| 24211206450 | Truong Gia Huy | truonggiahuy7799@gmail.com | 0972173687 |
| 24211207159 | Le Van Xuan | levanxuan5518@gmail.com | 0905596460 |
| 24207106137 | Tran Nguyen Thanh Hong | thanhhong24102000@gmail.com | 0782363961 |

Document Information

| Document Title | Team Meeting |
| --- | --- |
| Reporting Period |  |
| Author(s) | Tran Nguyen Thanh Hong |
| Team members | Name: |
|  | Truong Gia Huy |
|  | Le Van Xuan |
|  | Ngo Van Kha |
|  | Tran Nguyen Thanh Hong |
| Date | 12/12/2021 |
| File name | C1SE.37-TeamMeeting-OnClinic |
| Access | Project and CMU Program |

23 - Aug - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 23 - Aug - 2021

Meeting Location: Online meeting

Approval: 23 - Aug - 2021

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online meeting: Zoom

- MEETING START

- Meeting Schedule start: 11:00

- Meeting Actual start: 11:00

- Meeting note taker: Hong

- AGENDA

- Discuss Topic

- POST MEETING ACTION ITEMS

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Require technology | All member | 28 - Aug - 2021 |
| Require process | All member | 28 - Aug - 2021 |

- MEETING END

- Meeting Schedule end: 11:40

- Meeting Actual end: 11:40

Secretary

Tran Nguyen Thanh Hong

30 - Aug - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 07 - Sep - 2021

Meeting Location: Online meeting

Approval: 07 - Sep - 2021

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online meeting: Zoom

- MEETING START

- Meeting Schedule start: 15:00

- Meeting Actual start: 15:00

- Meeting note taker: Hong

- AGENDA

- Discuss proposal

- POST MEETING ACTION ITEMS

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Proposal - Items 1,6 | Hong | 06 - Sep - 2021 |
| Proposal - Items 2,4 | Kha | 06 - Sep - 2021 |
| Proposal - Items 3,5 | Xuan | 06 - Sep - 2021 |
| Proposal - Items 7, 8, 9 | Huy | 06 - Sep - 2021 |

- MEETING END

- Meeting Schedule end: 15:40

- Meeting Actual end: 15:40

Secretary

Tran Nguyen Thanh Hong

06 - Sep - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 06 - Sep - 2021

Meeting Location: Online meeting

Approval: 06 - Sep - 2021

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online meeting: Zoom

- MEETING START

- Meeting Schedule start: 10:00

- Meeting Actual start: 10:00

- Meeting note taker: Hong

- AGENDA

- Check out work last week

- Continue do Document:

- Requirement Description

- Product Backlog

- Project Plan

- POST MEETING ACTION ITEMS

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Update Proposal | All member | 13/09/2021 |
| Do Requirement Description | All member | 13/09/2021 |
| Product Backlog | All member | 19/09/2021 |
| Project Plan | All member | 19/09/2021 |

- MEETING END

- Meeting Schedule end: 10:40

- Meeting Actual end: 10:40

Secretary

Tran Nguyen Thanh Hong

20 - Sep - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 20 - Sep - 2021

Meeting Location: Online meeting.

Approval: 20 - Sep - 2021

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online meeting : Zoom

- MEETING START

- Meeting Schedule start: 10:00

- Meeting Actual start: 10:00

- Meeting note taker: Hong

- AGENDA

- Start Sprint 1

- Planning for Sprint 1

- PLAN

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Create Sprint Backlog - Sprint 1 | Hong | 25 - Sep -2021 |
| Create TestCase - Sprint 1 | Huy, Hong | 25 - Sep - 2021 |
| Design UI | All member | 25 - Sep - 2021 |
| Create Database | All member | 25 - Sep - 2021 |
| Set up Develop Environment | All member | 25 - Sep - 2021 |
| XML & JAVA - Tạo suất khám | Huy | 03 - Oct - 2021 |
| XML - Danh sách suất khám đã tạo | Kha | 03 - Oct - 2021 |
| XML & JAVA - Trang chủ phòng khám | Xuan | 03 - Oct - 2021 |
| XML & JAVA - Thông tin phòng khám | Hong | 03 - Oct - 2021 |
| XML & JAVA - Trang chủ bệnh nhân | Huy | 03 - Oct - 2021 |
| XML & JAVA - Đặt phòng | Kha | 03 - Oct - 2021 |
| XML & JAVA - Xác nhận Đặt phòng | Xuan | 03 - Oct - 2021 |
| Thuật toán nhập triệu chứng và tìm bệnh | All member | 04 - Oct - 2021 |

- MEETING END

- Meeting Schedule end: 11:15

- Meeting Actual end: 11:15

Secretary

Tran Nguyen Thanh Hong

27 - Sep - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 27 - Sep - 2021

Meeting Location: Online

Approval: 27 - Sep - 2021

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online Meeting: GG Meet

- MEETING START

- Meeting Schedule start: 14:00

- Meeting Actual start: 14:00

- Meeting note taker: Hong

- AGENDA

- Review works with deadlines before today.

- Continue Sprint 1

- RETROSPECTIVE

- Must do Scrum process

- Limit OT

- POST MEETING ACTION ITEMS

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Update Document Sprint 1 | All member | 03 - Oct -2021 |

- MEETING END

- Meeting Schedule end: 15:30

- Meeting Actual end: 15:30

Secretary

Tran Nguyen Thanh Hong

04 - Oct - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 04- Oct - 2021

Meeting Location: Online Meeting.

Approval: 04- Oct - 2021

Recorded By: Huy

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online Meeting: GG Meet

- MEETING START

- Meeting Schedule start: 10:00

- Meeting Actual start: 10:00

- Meeting note taker: Hong

- AGENDA

- Review Source Code Sprint 1

- RETROSPECTIVE

- Unstable working hours

- POST MEETING ACTION ITEMS

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Testing & Fix Bugs | All member | 10 - Oct - 2021 |

- MEETING END

- Meeting Schedule end: 10:40

- Meeting Actual end: 10:40

Secretary

Tran Nguyen Thanh Hong

11 - Oct - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 11 - Oct - 2021

Meeting Location: Meeting Online

Approval: 11 - Oct - 2021

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online Meeting: GG Meet

- MEETING START

- Meeting Schedule start: 15:00

- Meeting Actual start: 15:00

- Meeting note taker: Hong

- AGENDA

- Start Sprint 2

- Planning for Sprint 2

- PLAN

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Sprint Backlog + User Story Sprint 2 | Huy | 17 - Oct - 2021 |
| Test Case Sprint 2 | Hong | 17 - Oct - 2021 |
| Test Plan | Huy, Hong | 17 - Oct - 2021 |
| Design UI | Huy, Xuan | 17 - Oct - 2021 |
| Update Database | Kha, Xuan | 26 – Oct - 2021 |
| XML & JAVA - Danh sách suất khám đã đặt | Huy | 26 – Oct - 2021 |
| XML & JAVA - Tạo đơn thuốc | Xuan | 26 – Oct - 2021 |
| XML & JAVA - Lịch sử khám | Kha | 26 – Oct - 2021 |
| XML & JAVA - Xem đơn thuốc | Hong | 26 – Oct - 2021 |
| XML & JAVA - Khám Online sử dụng video call | All member | 26 – Oct - 2021 |

- MEETING END

- Meeting Schedule end: 16:15

- Meeting Actual end: 16:15

Secretary

Tran Nguyen Thanh Hong

18 - Oct - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 18 - Oct - 2021

Meeting Location: Online Meeting

Approval: 18 - Oct - 2020

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online Meeting: GG Meet

- MEETING START

- Meeting Schedule start: 16:00

- Meeting Actual start: 16:00

- Meeting note taker: Hong

- AGENDA

- Review works with deadlines before today.

- Continue Sprint 2

- RETROSPECTIVE

- Make documents closely follow the functions

- POST MEETING ACTION ITEMS

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Update Document | All member | 26/10/2021 |
| Update Database | All member | 26/10/2021 |

- MEETING END

- Meeting Schedule end: 17:00

- Meeting Actual end: 17:00

Secretary

Tran Nguyen Thanh Hong

27 - Oct - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 27 - Oct - 2021

Meeting Location: Online Meeting

Approval: 27 - Oct - 2021

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online Meeting: GG Meet

- MEETING START

- Meeting Schedule start: 15:00

- Meeting Actual start: 15:00

- Meeting note taker: Hong

- AGENDA

- Review Source Code Sprint 2

- RETROSPECTIVE

- Find the right data source

- Learn more about AI

- POST MEETING ACTION ITEMS

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Testing & Fix Bugs | All member | 31/10/2021 |

- MEETING END

- Meeting Schedule end: 16:00

- Meeting Actual end: 16:00

Secretary

Tran Nguyen Thanh Hong

01 - Nov - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 01 - Nov - 2021

Meeting Location: Online Meeting

Approval: 01 - Nov - 2020

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online Meeting: GG Meet

- MEETING START

- Meeting Schedule start: 09:30

- Meeting Actual start: 09:30

- Meeting note taker: Hong

- AGENDA

- Start Sprint 3

- Planning for Sprint 3

- PLAN

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Update Test Plan, Test Case Sprint 3 | Huy | 07 - Nov - 2021 |
| Create Sprint Backlog + User Story Sprint 3 | Hong | 07 - Nov - 2021 |
| Design UI | All member | 07 - Nov - 2021 |
| Design Architecture | All member | 07 - Nov - 2021 |
| Update Database | All member | 17 - Nov - 2021 |
| XML & JAVA - Thông tin người dùng | Huy | 17 - Nov - 2021 |
| XML & JAVA - Navigation drawer | Kha | 17 - Nov - 2021 |
| XML & JAVA - Liên hệ chúng tôi | Xuan | 17 - Nov - 2021 |
| XML & JAVA - Đánh giá phòng khám | Kha | 17 - Nov - 2021 |
| XML & JAVA - Đăng ký làm đối tác | Huy | 17 - Nov - 2021 |
| XML & JAVA - Thông báo | Xuan | 17 - Nov - 2021 |
| XML & JAVA - Hiển thị toàn bộ đánh giá phòng khám | Hong | 17 - Nov - 2021 |
| XML & JAVA - Chỉnh sửa thông tin cá nhân (bệnh nhân) | All member | 17 - Nov - 2021 |

- MEETING END

- Meeting Schedule end: 10:00

- Meeting Actual end: 10:00

Secretary

Tran Nguyen Thanh Hong

08 - Nov - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 08- Nov - 2021

Meeting Location: Online Meeting

Approval: 08 - Nov - 2021

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online Meeting: GG Meet

- MEETING START

- Meeting Schedule start: 09:00

- Meeting Actual start: 09:00

- Meeting note taker: Hong

- AGENDA

- Review works with deadlines before today.

- Continue Sprint 3

- RETROSPECTIVE

- Limit OT

- POST MEETING ACTION ITEMS

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Update Document | All member | 17/11/2021 |
| Update Database | All member | 17/11/2021 |

- MEETING END

- Meeting Schedule end: 10:30

- Meeting Actual end: 10:30

Secretary

Tran Nguyen Thanh Hong

18 - Nov - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 18 - Nov - 2021

Meeting Location: Online Meeting

Approval: 18 - Nov - 2021

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online Meeting: GG Meet

- MEETING START

- Meeting Schedule start: 10:00

- Meeting Actual start: 10:00

- Meeting note taker: Hong

- AGENDA

- Review Source Code Sprint 2

- RETROSPETIVE

- Reasonable distribution of working time

- POST MEETING ACTION ITEMS

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Testing & Fix Bugs | All member | 21/11/2021 |

- MEETING END

- Meeting Schedule end: 11:00

- Meeting Actual end: 11:00

Secretary

Tran Nguyen Thanh Hong

22 - Nov - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 22 - Nov - 2021

Meeting Location:  Online Meeting

Approval: 22 - Dec - 2021

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online Meeting: GG Meet

- MEETING START

- Meeting Schedule start: 10:00

- Meeting Actual start: 10:00

- Meeting note taker: Hong

- AGENDA

- Start Sprint 4

- Planning for Sprint 4

- PLAN

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Complete The Documents | Huy | 26 – Nov - 2021 |
| Complete Database Document | Kha | 26 – Nov - 2021 |
| Complete Code Standard | Xuan | 26 – Nov - 2021 |
| Meeting Document | Hong | 26 – Nov - 2021 |
| Design UI | Kha, Xuan, Hong | 26 – Nov - 2021 |
| Update Database | All member | 30 – Nov - 2021 |
| XML & JAVA - Đăng ký | Kha | 30 – Nov - 2021 |
| XML & JAVA - Quên mật khẩu | Xuan | 30 – Nov - 2021 |
| XML & JAVA - Đăng nhập | Huy | 30 – Nov - 2021 |
| XML & JAVA - Lời chào | Hong | 30 – Nov - 2021 |
| XML & JAVA - HeartBeat | All member | 07 – Dec - 2021 |
| XML & JAVA - Thanh toán | All member | 07 – Dec - 2021 |

- MEETING END

- Meeting Schedule end: 11:30

- Meeting Actual end: 11:30

Secretary

Tran Nguyen Thanh Hong

01 - Dec - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 01 - Dec - 2021

Meeting Location:  Online Meeting

Approval: 01 - Dec - 2021

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online Meeting: GG Meet

- MEETING START

- Meeting Schedule start: 09:00

- Meeting Actual start: 09:00

- Meeting note taker: Hong

- AGENDA

- Review works with deadlines before today.

- Continue Sprint 4

- RETROSPECTIVE

- Complete the document in the most optimal way

- POST MEETING ACTION ITEMS

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Update Document | All member | 07/12/2021 |
| Update Database | All member | 07/12/2021 |

- MEETING END

- Meeting Schedule end: 10:00

- Meeting Actual end: 10:00

Secretary

Tran Nguyen Thanh Hong

08 - Dec - 2021

ONLINE CLINIC BOOKING SYSTEM

TEAM MEETING

Meeting Date: 08 - Dec - 2021

Meeting Location:  Online Meeting

Approval: 08 - Dec - 2021

Recorded By: Hong

- ATTENDANCE

| Name | Title | Present |
| --- | --- | --- |
| Ngo Van Kha | Leader | Yes |
| Truong Gia Huy | Member | Yes |
| Le Van Xuan | Member | Yes |
| Tran Nguyen Thanh Hong | Secretary | Yes |

- MEETING LOCATION

- Online Meeting: GG Meet

- MEETING START

- Meeting Schedule start: 14:00

- Meeting Actual start: 14:00

- Meeting note taker: Hong

- AGENDA

- Review Source Code Sprint 4

- POST MEETING ACTION ITEMS

| Action | Assigned To | Deadline |
| --- | --- | --- |
| Update All Document Of 4 Sprint | All member | 12/12/2021 |
| Complete Source Code | All member | 12/12/2021 |

- MEETING END

- Meeting Schedule end: 16:00

- Meeting Actual end: 16:00

Secretary

Tran Nguyen Thanh Hong

---------------------------------------------------END--------------------------------------------------