International School

| Team Number/ Team Name | C1SE.37 |
| --- | --- |
| Project title | OnClinic – Online Clinic Booking System |
| How many students are on your team? List the team member’s name | 4 members: Ngo Van Kha Truong Gia Huy Le Van Xuan Tran Nguyen Thanh Hong |

Reflection (Required)

What challenges did you face while completing this project?

- Organization: This is the biggest project that the team members have been exposed to so far. The members are still confused about how to organize, allocate work, plan in detail and care. Although we all fixed it later, it also significantly affected the quality of the project

- Lack of practical experience. Estimating workload depends heavily on the feelings and experiences of each individual

- Knowledge about health care: The team members have no experience in the health care field, most of the plans are made by the subjective opinions of the team members as well as a small number of people participating in the survey.

- New technical knowledge: Firebase platform, C4.5 decision tree algorithm, android application developing, heart rate measurement technology are all new to team members, so it takes a quite long time for members to get used to this new knowledge.

What were the highlights for you/your team during this project?

- New experiences:

  - Android application developing

  - Firebase platform

  - UI Design

  - C4.5 decision tree algorithm

  - Online payment service

  - Video call

  - Measure hearbeat on mobile phone technology

  - Tools for team work

- In the midst of the Covid-19 pandemic and the 4.0 technology revolution, we have created a meaningful application for the community, applying new technologies to help people.

- Creating a well-matched team: Although there were conflicts, overall we succeeded in creating a united team, for a common purpose and working together towards success.

- After working together for a relatively long time, personal team member all learned to be humble, yield and value each other's opinions, responsible for the work more.

What is the most important thing you learned in this project?

- Teamwork: This is always vital while dealing with others. Although we already have time to work together, starting anything new demands new abilities and the capacity to manage team members.

- Problem solving: In order to keep up with project progress, each team member always has the responsibility for the assigned work and instead of dealing with a big problem, we know how to divide small problems to handle them effectively.

- Time management: Arrange a reasonable time to balance work.

- New knowledges.

- Working on Agile Scrum framwork.

- Exprience in developing a complete application.

- Be meticulous in completing documents.

What part of the project did you do your best work on?

Each team member will have strengths and they will do well in the following parts:

- Huy: Interface design, data collection and user requirement, working with firebase, java and xml, document completion.

- Xuan: Working with firebase, java and xml, C4.5 decision tree algorithm, video call using Jisi Meet, measure heatbeat by camera.

- Kha: Database design, working with firebase, java and xml, online payment service integration, measure heatbeat by camera.

- Hong: Interface design, document completion, xml, testing, business constraint estimation.

What was the most enjoyable part of this project?

- Sprint review meeting: Being able to track and feel the completion and progress of the product due to my efforts is the best thing for the team members.

- Exchange new knowledge: In the early stages when we were both learning new things on our own, back-and-forth exchange was what kept the team members together.

What is the least interesting part of this project?

- Changing product attributes and design

- Behind the deadline

- Online comunication

What needs to be improved to make the project team work best?

- More careful calculation of features as well as application design

- Set up clearer purposes

- Stricter adherence to the scrum process

- Manage time more effectively

- Should enhance more team building activities

How could you/your mentor(s) change this project to make it better next time?

- Ready to meet with mentor to discuss the difficulties that the team is facing.

- Always share each other's difficulties to overcome together.

- Discussing more about the features of the system in the first stages of the project to avoid having to change much later, wasting time and reducing everyone's enthusiasm.